## Slide 1: Content Feedback
Start Date | June 2019
Previous Owner: Dorothy Parades

## Slide 2: Scope Content Feedback One Pager
Initiative 4: Orion Team - UI/UX Experience, Qualitative Testing & Documentation - Complete for the following:
Report a Job - Ethan Avey
MicroContent (Job Relevance) Feedback - Calvin Wang
ITA Feedback - Tingting Feng, Brad Figler
Email Feedback - Karen Degi
Company Reviews - Thomas Bergman
Next-up: Priority List (Squall Ops)
Initiative 5: Expansion Program Engineering & Implementation across Indeed Products
Centralized Provider - Team Mosaic adoption already?
Q1-2020 scheduling for Content Feedback
Negate Login for visitor feedback (specific products)
Deliver consistent, discoverable holistic UX experience
Reporting
Mechanism to report poor-quality jobs, relevance or content related issues across Indeed’s ecosystem
Initiative 1: Mosaic Implementation Complete - Report a Job Provider Update - Mobile/Desktop & 2-Pane Integration
Initiative 2: Refactor & Component Re-Design Complete - Report a Job
Initiative 3: Micro-Content Feedback (Calvin Wang)
Dislike jobs test
Testing at 2x33% in en-US
Page-level Relevance Rating on SERP
Rollout at 5% “evergreen test” in en-US
VJ Relevance Rating
Testing at 25% in en-US

## Slide 3: Search Quality Operations
Feedback data are categorized into two categories:
Data Measurement - Cues & signals for job & query, content relevance
Quality Enforcement - Derive signal for problem, identify the product team responsible, report the issue
Explanation of Necessity:
Explanation & Pain Points
Cost/Savings, Vendor Stats, Quality Enforcement & Examples
NOTE - In situations where feedback of any type is unavailable, the Ops team hires vendors to proxy the user experience. This research does help, but coverage is limited and signal is weak.
Current status, risk and approach / attempts to stay on track.